E To-Let System Management System

Submitted To

Dr. Md Shahriar Rahman
Assistant Professor of University of Liberal Arts Bangladesh

Submitted By

Name	ID
Sakif Ahmed Abir	151014085

Submission Date: 25-02-2018

Preface

This is a proposal for E To-Let Management System project for partial fulfillment of the requirements of a Software Engineering course project in Computer Science and Engineering department at University of Liberal Arts Bangladesh.

This proposal provides the scope and context of the project to undertaken. It details the intended user group and the value that the system will have to them. It also provides a Schedule for the completion of the project, including a list of all the deliverables and presentations required.

The intended audience of this document is the course faculty so that they can determine whether the project should be approved as proposed, approved with modifications, or not approved.

i

Table of Content

1. Overview………………………………………………………………………………………………..01-03

  1. Purpose, Scope & objective………………………………………………………………….01
  2. Project Description……………………………………………………………………………….01
  3. Team Profile………………………………………………………………………………………….02
  4. Assumption & Constraint……………………………………………………………………..02
  5. Project Deliverables………………………………………………………………………………03
  6. Schedule………………………………………………………………………………………………03

2. References……………………………………………………………………………………………………04

3. Definition……………………………………………………………………………………………………04

4. Project Organization…………………………………………………………………………………..04

ii

overview

1.1 purpose, scope & objective

In Dhaka city most of the people are living in rental apartment. If they want to switch their apartment they need to find out new suitable apartment for them. People are very busy in their daily life now. So it’s very difficult for anybody to manage time for searching. This software assist people to find out their suitable apartment through the Internet from anywhere.

 There is no popular website for house rent in Bangladesh. Our website will be the best possible option for people who want to live in rental apartment in Dhaka city. This website is very much user friendly.

1.2. Project Description:

E To-Let management system is an online based software where anyone can access the software to find out their suitable accommodation for their living in Dhaka city.

In this software, people can rent a apartment as they needed. They can get every details information about the apartment in a very specific way such as apartment size in square feet, Number of rooms along with images of the room.

Moreover, they can get a rent range as well. Here, House owner can advertise their empty apartment for rent.

So, Interested people who want to rent a apartment can easily communicate with the House owner through our software.

01

1.3 Team profile:

We have three members in our team. Our project team is most suitable for democratic decentralized team organization. First of all, although we have a defined leader she can be changed if it is necessary. Decision on problems and approach are made by all of the group members. There is no hierarchy among the team members.
We segmented our team work in four parts. Analysis, Design, Implementation and testing. Individual responsibility are given below:

Sabbir Ahmad
Team Member
Website analyst

Partho Mazumdar
Team Member
Website Designer

Sakif Ahmed Abir
Team Leader
Implementer of the website based on analysis and design.

We will test our website together.

1.4 Assumption & Constraint

Based on few reasons this website developed. Few of them are describing here.
. Accommodation Problem for people
. Busy life schedule
.Information limitation
.Lack of knowledge of people about an area

We only have about one an half month to finish all documentation, bug fixings and development.

We have a lot of ideas but we are not sure we can implement all of them due to time constraint. Actually, we have seen that the context of E To-let management system is really huge. There are so many features that are possible to be included in the system, but we aim delivering not huge but useful system with some attracting features.

02

1.5 Project Deliverable:

 We have successfully completed few projects before Such as

1. School Accessories Management System.
2. On line Hotel Reservation Management System.

1.6 Schedule :

In order to complete our project in total of one an half month duration, what we should do exactly is following the analysis, design, and implementation and testing parts one by one and in each one of these parts returning the previous ones and do some modifications where necessary. What we need is definitely the characteristics of the incremental model. The incremental combines elements of the linear sequential model with the iterative philosophy of prototyping. As done in the incremental model, we will produce prototypes in some periods, and each prototype will have a certain part of the total project. Here, the approximately schedules of our project are given below:

Item	Date
Project Proposal	25-02-2018
Proposal Presentation	01-03-2018
Software Project Management Plan	15-03-2018
other project deliverables	N/A
Project Presentation	30-03-2018
Progress Report	10-03-2018
Exposition paper	05-04-2018

03

2 References:

Still we do not use any reference in our project. when we will create our project , we will attached references.

3 .Definition:

Initially we do not use any technical terms.

4. Project Organization:

We are working as technical person in our organization and we are collect information from the house owners. We will hire agent for communication with the tenant from our end.

04